| Project Name: | Group: |
| --- | --- |
| Renovating a Bathroom | Connor, Andrew, Steph, Sam, Michael & Martin |

| Project Summary | Our Project will focus on renovating a bottom floor bathroom in a home (4-8 years old) for a Woman in the age bracket of 25-35, She would like a modern look using tiles, brand new utilities as well as accessories to add including cabinets, toilet paper holders and mirrors. |  |
| --- | --- | --- |
| Project Objectives | - Create a more ergonomic and functional bathroom layout - Repair and renovate current bathroom - Do final inspection with the client to make sure its approved / any changes can be made (When possible) |  |
| Scope of Work | - Create a Floor plan / Digital Mockup of original layout - Create a Floor plan / Digital Mockup of new layout - Removal of old bathroom (Boards, Tiles, Toilet etc.) - Repair / Replaster walls and repair floor boards - Installation of Bath, Shower, Sink and Toilet - Relocation of Electrical and Plumbing - Installation of accessories, ventilation and lighting |  |
| Resources / Materials | - Lumber Boards - Tiles - Grout - Plaster - Sealant - Water Pipe, Nuts, Bolts, Screws, Clips - Electric Cables, Wires - Bath - Sink - Shower - Toilet - Accessories (Mirrors, Toilet Paper Holder, Cabinets, Shelves) - Lighting - Ventilation - Nails - Tools (Hammer, Screwdriver, Chisel, Saws, Cutting Tool, LV Cutter, Trowel, Wrench, Spanner) |  |
| Key Deliverables | - Brand new Plumbing and Electricals - New Ventilation - New Bath, Shower, Sink and Toilet - New Accessories and Lighting - New floor Boards, Tiles & Plaster |  |
| Project Timeline & Budget | Estimated Duration: 2 Months (September – October) Estimated Budget: £4500 – £6000 Phase 1: Design and Planning Phase 2: Removal Phase 3: Installation and Finishing Phase 4: Final Inspection |  |
| Project Team | Role | Responsibility |
|  | Project Manager | Connor |
|  | Contract Contact | Andrew |
|  | Material Organizer / Shopper | Michael |
|  | Planner / Documenter / Minutes taker | Steph |
|  | Overseer of Work | Sam |
|  | Team Support | Martin |
| Project Life Cycle | Initiation - Client has decided to remodel her Bathroom in her home Planning - Planner and Material Organizer will design the Bathroom and create a detailed plan Execution - Contract Contact will look for Engineer and Plumber to help plan relocation of plumbing and electricals based around the prior plan Monitoring and controlling - Overseer of Work and Team Support will be hands on to track progress of the work and to make sure the plan is on schedule as well as budget is followed. They will also keep the team updated of progress and any issues that occur Closure - The Bathroom design is completed and then client is shown the finished product and can give any feedback or changes wanted (If in budget and within time constraints) |  |