Project Summary Report – New World Training Network Installation

Project Overview

Project Name: New World Training Centre Network

Location: Western Business Park, Glasgow

Project Manager: Connor Campbell

Client: New World Training

New World Training is establishing a new training centre in Glasgow. The centre requires a fully networked computer system to support business operations and provide connections for three training suites. Each training suite will host 10 networked workstations where each member of staff will have their own PC

The aim of this project is to design, develop, install, and evaluate a reliable, and secure network infrastructure that supports training as well as administrative duties

Project Objectives

- To design a complete network infrastructure to support 30 training PCs and 10 staff PC

- To implement a server system for file sharing, authentication, and internet access.

- To ensure all workstations and network devices are fully configured, tested, and operational.

- To provide documentation and user training for staff.

- To complete the project within schedule and budget constraints.

Project Scope

The project covers the planning, development, testing, and evaluation of the Training Centre’s IT infrastructure, including:

- Network cabling and hardware installation (routers, switches, wireless access points)

- Workstation setup and configuration

- Server setup (file storage and security policies)

- Internet connectivity and firewall configuration

- System testing and staff training

Project Stages

Stage 1 – Planning Stage

- Define project requirements and objectives

- Conduct site survey of Western Business Park facility

- Develop network design and topology

- Identify hardware/software requirements

- Prepare project schedule and budget estimates

- Obtain management approval

- Deliverable: Approved project plan and network design documentation

Stage 2 – Development / Implementation Stage

- Procure required network hardware and software

- Install cabling, switches, and routers

- Configure server and user workstations

- Establish security policies and user accounts

- Connect and integrate all systems

- Deliverable: Fully installed and configured network system

Stage 3 – Testing Stage

- Conduct hardware and connectivity testing

- Verify performance and security of the network

- Run user acceptance testing with training and admin staff

- Troubleshoot and resolve identified issues

- Deliverable: Verified and functional network system ready for use

Stage 4 – Evaluation Stage

- Collect feedback from staff and management

- Evaluate network performance against requirements

- Document lessons learned and improvement opportunities

- Finalize project closure report

- Deliverable: Project completion report and maintenance documentation

| Milestone | Target Date | Description |
| --- | --- | --- |
| Project Start | Week 1 | Scope and schedule approved |
| Site Survey Complete | Week 2 | Survey of the site and technical needs completed |
| Network Installation Complete | Week 6 | All hardware and software installed (including cabling) |
| Testing Complete | Week 8 | All systems accessible and approved |
| Project Evaluation and handover complete | Week 9 | Final sign-off and handover |

Key Milestones

Conclusion

The New World Training network project will provide them a foundation for their new training centre in Glasgow. Upon completion, the centre will have a up to date, secure, and efficient network capable of supporting training operations and administrative needs effectively.

Revision 1:

Project Meetings (Added Task)

A recurring task titled “Team Meetings” has been added to the project schedule to ensure that we are all on the same page as a team during the project’s lifecycle.

Timing: On the 5th of each month (or nearest weekday if the 5th falls on a weekend)

Duration: From the start date of the project through to project completion

Attendees: All of the team members

Purpose:

To keep communication clear to the full team as the project progresses and collaborate when necessary

Review progress against project plan

Discuss issues, risks, and dependencies

Approve deliverables for each stage

Check resource allocations and budgets

These meetings are key to Stage 1 – The Planning Stage as well as all following stages to maintain oversight and ensure alignment with objectives.